## Slide 1: Increase Enrollment in My HealtheVet (MHV) Project Sprint 2 Review
November 3, 2014
Notes: Presented by:
Don Michalak, PMP, CSM
New Models of Health Care, OED
Albany, OIFO
518-449-0242 (office)
Feel free to use all or some of this presentation but give credit to the appropriate source and authors to avoid any copyright issues.

## Slide 2: Sprint Review Overview
Demonstrate Sprint 2 enhancements
Acquire feedback/concurrence
Preview Sprint 3 enhancements

## Slide 3: Sprint 2 Enhancements and Demo
Add/Display VistA MHV Enrollment questions screen
  As a VistA user, during pre-registration of a Patient, I want to capture the Patient's status with each of the three MHV enrollment questions so that this is documented and accessible the next time the Patient record is accessed.
(backlog) Actions with date stamp displayed on Alert page.
(backlog) Question "Were you successful in creating your My HealtheVet account during your last visit?" (Y/N): “ displayed on Alert page.
(backlog) 6th socialization choice added “No - I don’t have a computer / internet access”.
(backlog)Text for all messages associated with socialization responses updated “We are strongly encouraging patients to use My HealtheVet…”

## Slide 4: Sprint 2 Demo 2 – Demo Flow
Alert
Socialization
Enrollment Fields
Select Patient
Preregistration
Registration Continues
If patient was successful in creating My HealtheVet account or already enrolled
A.
B.
C.
D.
B1.
C2.
“Unanswered”
“Not successful”
New Patient
  A, B, C, D, E
Returning Patient – All “Yes”
  A, D, E
New Patient – interested (Action)
  A, B, C, E
Returning Patient with Action – Not Successful
  A, B1, C2, E
Returning Patient with Action – Successful
  A, B1, D, E
  Not Authenticated with Reason
Returning Patient – Enrolled with Authenticated “No” < 6 months
  A, D, E (date forward)
Returning Patient – Enrolled with Authenticated “No” > 6 months
  A, B, D, E (date back)
New - Returning Patient – Enrolled with Opted-in “Action” < 6 months
  A,B ,C,D, E (New Enrolled, Opted-in A)
  A,B,D,E (Returning Patient)
New Patient – Option 6 Selected – Now Interested
  A,B,C,E
E.
if “N” for less than 6 months
If action in progress

## Slide 5: Sprint 3 Scope
Modify Data Consistency Check
  Modify Data Consistency Check to ensure newly added MHV related fields are populated as desired.
(Backlog) Select actions displayed
(Backlog) Update prompt text
Notes: Sprint 3 Scope: Add MHV related fields to the Vista Data Consistency Check module
Three questions
“Enrolled in MHV?”
“Authenticated?”
“Opted in for Secure Messaging?”